HR SYSTEM DEVELOPMENT

─────────────────────────

Complete Enhancement & Implementation Plan

خطة التطوير والتحسين الشاملة

نظام الموارد البشرية

Prepared: April 2026

5 Phases  •  27 Features  •  10 Weeks  •  100% Configurable

# Executive Summary

This plan outlines 27 features across 5 phases to transform the HR system from a basic attendance/payroll tool into a complete, enterprise-grade HR management platform. Every single feature is built with a toggle switch — you can turn anything on or off from the Settings page at any time.

## Core Architecture: Everything is Configurable

The foundation of this plan is a Feature Flags + Business Rules Engine that makes the entire system configurable without touching code:

| system_modules table | Master on/off switch for every feature. Toggle allowances, loans, EOS, self-service, etc. Disabled modules hide from sidebar and skip in calculations. |
| --- | --- |
| configurations table | Key-value store for ALL business rules: leave balances (21 annual → change to 30), grace minutes, overtime rates, deduction formulas, recruitment weights — everything. |
| public_holidays table | Define holidays per year/region. Payroll and attendance auto-exclude holidays from absence and deduction calculations. |
| Priority Resolution | Employee setting > Department setting > System default. This pattern applies to: shifts, leave balances, allowances, deductions, and all configurable rules. |

Phase 1: Foundation & Configuration Engine Timeline: Week 1-2 • 4 features

| Feature | Description | Priority | Effort | Configurable? |
| --- | --- | --- | --- | --- |
| Feature Flags System (system_modules table) | Toggle ANY module on/off from Settings. Each feature gets an enable/disable switch. | Critical | Medium | Yes — master on/off for every module |
| Business Rules Engine (configurations table) | Key-value store for ALL configurable values: leave days, grace periods, thresholds, percentages, formulas. | Critical | Medium | Yes — edit any value from UI |
| Public Holidays Calendar | Define holidays per year/region. Attendance & payroll auto-exclude holidays from absence calculations. | Critical | Low | Yes — add/edit/delete holidays per year |
| Hardcoded Values Cleanup | Replace ALL remaining hardcoded values (leave balances, eval criteria, recruitment weights, etc.) with DB-driven configs. | Critical | High | Yes — everything becomes editable |

Phase 2: Compensation & Payroll Enhancement Timeline: Week 3-4 • 5 features

| Feature | Description | Priority | Effort | Configurable? |
| --- | --- | --- | --- | --- |
| Allowances System | Housing, transportation, food, phone, custom allowances per employee. Configurable types and amounts. | Critical | High | Yes — define allowance types, assign per employee/dept |
| Deductions System (Tax, Social Security, Insurance) | Configurable deduction types with formulas: fixed amount, percentage of base, percentage of gross. | Critical | High | Yes — define deduction types, formulas, rates |
| Graduated Overtime Rates | Different rates for weekday (1.25x), weekend (1.5x), holiday (2x). Configurable multipliers. | High | Medium | Yes — set multipliers per overtime type |
| End-of-Service Calculation (EOS) | Auto-calculate gratuity based on years of service, last salary, and configurable formula (Iraqi/Gulf labor law). | High | Medium | Yes — formula, rates per year bracket |
| Loan Management Module | Request, approve, track loans. Auto-deduct installments from payroll. Interest calculation optional. | Medium | High | Yes — max loan amount, installment count, interest toggle |

Phase 3: Leave & Attendance Enhancement Timeline: Week 5-6 • 6 features

| Feature | Description | Priority | Effort | Configurable? |
| --- | --- | --- | --- | --- |
| Configurable Leave Types & Balances | Define leave types in DB with per-type rules: paid/unpaid, max days, requires approval, gender-specific. | Critical | Medium | Yes — add/edit/delete leave types and rules |
| Leave Accrual System | Monthly accrual instead of annual lump sum. Configurable accrual rate per leave type. | High | Medium | Yes — accrual frequency, rate, start date |
| Leave Carryover Rules | Define max carryover days per leave type. Auto-expire excess at year end. | High | Low | Yes — max carryover per type, expiry date |
| Half-Day Leave Support | Allow 0.5 day leaves. Morning or afternoon half-day options. | Medium | Low | Yes — enable/disable half-day per type |
| Permission/Excuse System | Employees request early leave or late arrival. Manager approves. Tracked with audit trail. | High | Medium | Yes — max permissions/month, auto-approve threshold |
| Leave Encashment | Pay out unused leave balance on exit or at year end. Configurable encashment rate. | Medium | Low | Yes — encashment rate, eligible types, trigger |

Phase 4: Employee Lifecycle & Compliance Timeline: Week 7-8 • 5 features

| Feature | Description | Priority | Effort | Configurable? |
| --- | --- | --- | --- | --- |
| Employee Contract Types | Permanent, temporary, part-time, intern, contractor. Different rules per type (benefits, notice period, EOS). | High | Medium | Yes — define contract types with rules |
| Probation Period Tracking | Set probation duration per contract. Different leave/notice rules during probation. Auto-alert on probation end. | High | Low | Yes — duration, rules, auto-confirm toggle |
| Document Expiry Tracking & Alerts | Track expiry dates for: residency, work visa, passport, licenses, certifications. Auto-alerts before expiry. | Critical | Medium | Yes — document types, alert days before expiry |
| Exit/Termination Process | Clearance checklist, final settlement calculation, equipment return tracking, knowledge transfer. | Medium | Medium | Yes — checklist items, settlement rules |
| Approval Workflows Engine | Multi-level approvals for: leave, loans, expenses, overtime. Configurable approval chains per department. | High | High | Yes — approval levels, auto-approve rules, escalation |

Phase 5: Analytics, Reports & Self-Service Timeline: Week 9-10 • 5 features

| Feature | Description | Priority | Effort | Configurable? |
| --- | --- | --- | --- | --- |
| Report Generation Engine | Generate real reports from DB: payroll summary, attendance, leave balance, department analysis, cost reports. | High | High | Yes — choose report type, date range, filters, export format |
| Notification System | In-app + email alerts for: expiring docs, pending approvals, upcoming evaluations, leave balance low. | Medium | Medium | Yes — notification types, channels, frequency |
| Audit Trail | Track all changes across all modules: who changed what, when, old vs new value. | Medium | Medium | Yes — enable/disable per module, retention period |
| Employee Self-Service Portal | Employees view payslips, request leave, update personal info, download documents, view attendance. | Medium | High | Yes — which features employees can access |
| Dashboard Enhancements | Real KPIs: cost per employee, turnover rate, absence rate, overtime cost, department headcount trends. | Low | Medium | Yes — choose which widgets to show |

# Implementation Summary

| Total Features | Total Timeline | Configurable |
| --- | --- | --- |
| 27 features | 10 weeks | 100% |

## Feature Flags — How On/Off Works

Every feature is registered in the system_modules table with an is_enabled flag. When you disable a module:

1. Its sidebar menu item disappears

2. Its calculations are skipped in payroll (e.g., disable allowances = no allowance in payslip)

3. Its API endpoints return empty results

4. Its settings section hides from the Settings page

5. No data is deleted — re-enable anytime and everything comes back

## Recommended Start Order

Phase 1 is the foundation — it must come first. After that, phases can run in any order based on your business priority. My recommendation:

Phase 1: Foundation — feature flags + holidays + cleanup. Everything else depends on this.

Phase 2: Compensation — allowances, deductions, and EOS are legally required and affect every payslip.

Phase 3: Leave & Attendance — fixes the leave system (currently mock data) and adds critical rules.

Phase 4: Lifecycle — contracts, probation, documents. Important for HR compliance.

Phase 5: Analytics & Self-Service — polish and scale. Best done after core is solid.